BRIDAL CONNECT

The Professional Network for India's Bridal Industry

Full R&D Blueprint  |  Layer-by-Layer Implementation Plan

Prepared by: Aztec AI & SNR Automations  |  2026

# SECTION 1: MARKET RESEARCH & OPPORTUNITY ANALYSIS

## 1.1 Industry Overview

India's wedding industry is estimated at $75 billion and growing at 25–30% annually. Tamil Nadu alone hosts over 800,000 weddings per year. Yet the bridal services sector — makeup artists, hairstylists, saree drapists, photographers — operates in near-total disorganization. There is no verified, searchable, professional platform built specifically for this niche.

## 1.2 The Core Problem

Right now, this is how a bridal makeup artist (MUA) runs their business:

- Posts photos on Instagram — gets lost in the algorithm

- Gets bookings via WhatsApp — no contracts, no formal system

- Finds collaborators (photographers, hair artists) through personal contacts only

- Zero verified credentials — client trusts only word-of-mouth

- No availability management — double bookings happen constantly

- No formal CRM — lead follow-ups happen in DMs

## 1.3 Competitor Landscape

| Platform | What It Does | Gap |
| --- | --- | --- |
| WedMeGood | Bride-facing booking portal | B2C only, no professional networking |
| WeddingWire / Zola | US market focused | Not India-relevant |
| Instagram | Portfolio sharing | No business tools, no verification |
| JustDial / Sulekha | Generic local listings | No portfolio, no credibility system |
| LinkedIn | Professional networking | Not vertical-specific, no bridal context |
| BRIDAL CONNECT | All-in-one pro network for bridal vendors | THIS IS THE GAP WE FILL |

## 1.4 Target User Segments

Primary Users (Supply Side)

- Bridal Makeup Artists (MUAs) — core user, ~2.5 lakh in India

- Hairstylists specializing in bridal — often same person as MUA

- Saree Drapists — highly skilled, currently have zero dedicated platform

- Mehndi Artists — seasonal surge, need reliable booking infrastructure

Secondary Users (Ecosystem)

- Wedding Photographers — constantly need reliable MUA partners

- Bridal Wear Boutiques — referral network for clients

- Event Planners / Decorators — build full vendor crews

Tertiary Users (Demand Side)

- Brides — can browse and directly book from verified professional profiles

## 1.5 Tamil Nadu Specific Opportunity

Why start hyperlocal in Tamil Nadu?

- Chennai, Coimbatore, Madurai, Trichy, Salem = 5 major wedding hubs

- Tamil Nadu bridal aesthetic is distinct — Kanjivaram silk, temple jewelry, distinct makeup style

- WhatsApp groups like 'Chennai Bridal Artists' have 5,000+ members = demand already exists

- Local language (Tamil) support = massive trust advantage over generic platforms

- Easier to dominate before scaling to Karnataka, Andhra, Kerala

# SECTION 2: PRODUCT STRATEGY & FEATURE ARCHITECTURE

## 2.1 Product Positioning

BRIDAL CONNECT = LinkedIn professional credibility + Instagram visual portfolio + Calendly scheduling + WhatsApp Business CRM — all in one vertical-specific app for India's bridal industry.

| Core Thesis | Artists don't just need clients. They need a professional identity, a reliable crew, and business tools — in one place. |
| --- | --- |

## 2.2 Feature Roadmap by Phase

Phase 1 — MVP (Months 1–4)

| Feature | Description | Priority |
| --- | --- | --- |
| Profile Creation | Professional profile with bio, specializations, location, pricing range | P0 |
| Portfolio Gallery | High-res photo upload, organized by wedding/category | P0 |
| Skill Badges | Self-declared skills (bridal, party, editorial, airbrush, etc.) | P0 |
| Search & Discovery | Search artists by city, skill, price, availability | P0 |
| Verified Badge System | Verified via phone + Aadhaar-linked professional cert | P1 |
| Availability Calendar | Artists set available/booked dates | P1 |
| Direct Inquiry System | Brides can send booking inquiries to artists | P1 |
| Artist Follow System | Follow profiles, get updates on new portfolio posts | P1 |

Phase 2 — Network Layer (Months 5–8)

| Feature | Description | Priority |
| --- | --- | --- |
| Crew Builder | Artists form and save preferred vendor teams (MUA + photographer + stylist) | P0 |
| Collaboration Tagging | Tag collaborators in portfolio posts — they get notified to join | P0 |
| Project Cards | A wedding project is a card — all vendors tagged, photos shared, credits given | P0 |
| Review Ecosystem | Vendor-to-vendor reviews + client reviews, weighted separately | P1 |
| Referral Chain | Artist A refers a client to Artist B — tracked in-app | P1 |
| Direct Messaging | In-app chat between vendors and between vendor + bride | P1 |

Phase 3 — Business Tools (Months 9–14)

| Feature | Description | Priority |
| --- | --- | --- |
| CRM Mini-Module | Track leads, follow-up reminders, booking status | P0 |
| Contract Templates | Pre-built digital booking agreements, e-signature | P0 |
| Advance Payment Links | Razorpay integration for booking deposit collection | P1 |
| Analytics Dashboard | Profile views, inquiry rate, conversion rate for artists | P1 |
| Academy Integration | Makeup academies can create school profiles, tag graduates | P2 |
| Job Board | Brands/event companies post one-day gig opportunities | P2 |

## 2.3 The Viral Loop (Growth Mechanics)

- MUA joins and uploads 10 portfolio photos

- She tags photographer in 3 photos — photographer gets notification: 'claim your profile'

- Photographer claims profile, sees MUA's network, tags hairstylist

- Hairstylist joins, tags 2 more MUAs she worked with

- Each Project Card = 4–6 new user invitations organically

This is a supply-side viral loop. No paid ads needed to acquire supply. Supply brings supply.

# SECTION 3: FULL TECH STACK — LAYER BY LAYER

## 3.1 Architecture Overview

We use a microservices-ready monolith (also called 'modular monolith') for Phase 1, designed to split into microservices at Phase 3 without rewriting. This avoids premature complexity while keeping future scalability.

## 3.2 Frontend Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Mobile App (Primary) | React Native (Expo) | Single codebase for iOS + Android, India's mobile-first market |
| Web App (Secondary) | Next.js 14 (App Router) | SEO for profile pages, fast server-side rendering |
| UI Component Library | NativeWind + Tailwind CSS | Consistent design across web and mobile |
| State Management | Zustand | Lightweight, no Redux boilerplate |
| Form Handling | React Hook Form + Zod | Type-safe forms, validation without extra deps |
| Image Handling | Cloudinary SDK | On-the-fly image optimization, portfolio compression |
| Maps / Location | Google Maps API | Artists discoverable by city/area |
| Animations | Reanimated 3 | Smooth UI transitions on mobile |
| Offline Support | MMKV + React Query | Cached portfolio browsing without internet |

## 3.3 Backend Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Runtime | Node.js 20 LTS | JS across stack, huge ecosystem |
| Framework | Fastify (not Express) | 2x faster than Express, TypeScript native |
| Language | TypeScript | Type safety, fewer runtime bugs |
| API Architecture | REST (Phase 1) + GraphQL (Phase 2) | REST for simplicity, GraphQL for complex queries |
| Auth | Supabase Auth + JWT | Phone OTP, social login, secure sessions |
| ORM | Prisma | Type-safe DB access, easy migrations |
| Task Queue | BullMQ + Redis | Async jobs: notifications, email, image processing |
| Search Engine | Meilisearch (self-hosted) | Typo-tolerant, fast Tamil + English search |
| WebSockets | Socket.io | Real-time messaging, notification delivery |
| File Upload | Multipart + Cloudinary | Direct upload from client to Cloudinary, no backend bottleneck |

## 3.4 Database Layer

| Database | Usage | Reason |
| --- | --- | --- |
| PostgreSQL (Supabase) | Primary data store — users, profiles, bookings, reviews | ACID compliant, relational, free tier available |
| Redis (Upstash) | Cache, sessions, rate limiting, BullMQ queues | Fast in-memory, serverless-friendly |
| Cloudinary | Image and video storage, CDN delivery | Built-in transformations, no S3 ops burden |
| Meilisearch | Full-text search for profiles, locations, skills | Self-hosted, India-optimized latency possible |

## 3.5 Infrastructure & DevOps

| Layer | Tool | Plan |
| --- | --- | --- |
| App Hosting | Railway.app (Phase 1) -> AWS ECS (Phase 3) | Railway for fast launch, migrate when load demands |
| Database Hosting | Supabase (managed Postgres) | Free tier: 500MB, paid: $25/month for 8GB |
| CDN / Images | Cloudinary | Free tier: 25GB storage, 25GB bandwidth |
| CI/CD | GitHub Actions | Auto deploy on push to main |
| Monitoring | Sentry (errors) + Grafana (metrics) | Error tracking and performance monitoring |
| Logging | Pino (structured JSON logs) + Loki | Production-grade logging |
| DNS / SSL | Cloudflare | DDoS protection, free SSL, fast DNS |
| Container | Docker + docker-compose | Dev environment parity with production |
| Environment Mgmt | dotenv-safe | Strict env variable validation on boot |

## 3.6 Third-Party Integrations

| Service | Provider | Use Case |
| --- | --- | --- |
| SMS OTP | Twilio / MSG91 | Phone number verification, booking SMS alerts |
| Email | Resend.com | Transactional email — modern, affordable |
| Payments | Razorpay | Advance deposit collection, payout to artists |
| Push Notifications | Firebase FCM | Mobile push for inquiries, messages, tags |
| WhatsApp Notifications | WhatsApp Business API (Interakt) | Booking confirmations via WhatsApp |
| Analytics | PostHog (open source) | Self-hosted product analytics, funnel tracking |
| Maps | Google Maps Platform | Location-based discovery, area filtering |

# SECTION 4: DATABASE SCHEMA DESIGN

## 4.1 Core Entity Relationships

Every entity below maps to a Prisma model in PostgreSQL. Key relationships:

- User -> Profile (1:1) — every user has one professional profile

- Profile -> PortfolioPhoto (1:N) — unlimited photos per profile

- Profile -> Crew (M:N) — artists can be in multiple crews, each crew has multiple artists

- PortfolioPhoto -> ProjectCard (N:1) — photos grouped into project cards

- ProjectCard -> Profile (M:N) — collaborators tagged in a project

- Profile -> Booking (1:N) — artist receives multiple bookings

- Booking -> Review (1:1) — each completed booking generates one review

## 4.2 Core Tables

| Table | Key Fields | Notes |
| --- | --- | --- |
| users | id, phone, email, role, createdAt | Role: ARTIST ¦ BRIDE ¦ PHOTOGRAPHER ¦ PLANNER |
| profiles | userId, displayName, bio, city, state, priceMin, priceMax, isVerified, specializations[] | specializations is a Postgres array |
| portfolio_photos | id, profileId, url, caption, tags[], isFeature, projectCardId | Cloudinary URL stored here |
| project_cards | id, title, weddingDate, location, style, createdById | A project = one wedding shoot |
| project_collaborators | projectCardId, profileId, role, status | PENDING ¦ ACCEPTED ¦ DECLINED |
| crews | id, name, ownerId, description | Owner creates the crew |
| crew_members | crewId, profileId, role, joinedAt |  |
| availability_slots | id, profileId, date, status | AVAILABLE ¦ BOOKED ¦ BLOCKED |
| bookings | id, artistProfileId, clientId, date, status, depositAmount, contractUrl | status: INQUIRY ¦ CONFIRMED ¦ COMPLETED ¦ CANCELLED |
| reviews | id, bookingId, reviewerId, revieweeId, rating, content, type | type: CLIENT_TO_ARTIST ¦ ARTIST_TO_ARTIST |
| follows | followerId, followingId, createdAt | Profile follow graph |
| notifications | id, userId, type, payload, isRead, createdAt | JSON payload for flexibility |

# SECTION 5: API DESIGN & ENDPOINTS

## 5.1 Auth Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /auth/send-otp | Send OTP to phone number |
| POST | /auth/verify-otp | Verify OTP, return JWT tokens |
| POST | /auth/refresh | Refresh access token |
| POST | /auth/logout | Invalidate refresh token |
| GET | /auth/me | Get current authenticated user |

## 5.2 Profile Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /profiles | Create profile for authenticated user |
| GET | /profiles/:username | Get public profile by username |
| PATCH | /profiles/me | Update own profile |
| POST | /profiles/me/portfolio | Upload portfolio photo |
| DELETE | /profiles/me/portfolio/:photoId | Delete portfolio photo |
| POST | /profiles/me/availability | Set availability dates |
| GET | /profiles/:id/availability | Get artist availability calendar |
| POST | /profiles/:id/follow | Follow a profile |
| DELETE | /profiles/:id/follow | Unfollow a profile |

## 5.3 Discovery & Search Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /search/profiles | Search artists with filters |
| GET | /search/profiles?city=Chennai&skill=bridal&priceMax=15000 | Filter example |
| GET | /search/profiles?query=airbrush+makeup+coimbatore | Text search example |
| GET | /discover/trending | Trending profiles this week |
| GET | /discover/nearby?lat=X&lng=Y | Artists near a location |
| GET | /discover/featured | Admin-curated featured profiles |

## 5.4 Project Cards & Collaboration

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /projects | Create a project card |
| GET | /projects/:id | Get project with all collaborators |
| POST | /projects/:id/invite | Invite artist to collaborate on project |
| PATCH | /projects/:id/invite/:profileId | Accept/decline collaboration invite |
| POST | /projects/:id/photos | Add photos to project |
| GET | /feed/projects | Paginated project feed (following + discover) |

## 5.5 Booking & CRM Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /bookings | Create booking inquiry |
| PATCH | /bookings/:id/confirm | Artist confirms booking |
| PATCH | /bookings/:id/cancel | Cancel booking |
| POST | /bookings/:id/payment | Generate Razorpay payment link for deposit |
| GET | /bookings/incoming | Artist sees incoming bookings |
| GET | /bookings/outgoing | Client sees their bookings |
| POST | /bookings/:id/review | Submit review after completion |

# SECTION 6: LAYER-BY-LAYER IMPLEMENTATION PLAN

## Layer 0 — Foundation (Week 1–2)

- Initialize monorepo with Turborepo: /apps/mobile, /apps/web, /packages/api, /packages/db

- Set up Prisma schema with all Phase 1 tables — run migrations on Supabase

- Configure Fastify server with TypeScript, environment validation, CORS, rate limiting

- Implement auth flow: phone OTP -> JWT access token + refresh token in Redis

- Set up GitHub Actions pipeline: lint -> test -> build -> deploy to Railway

- Configure Cloudinary account, create upload presets for portfolio photos

## Layer 1 — Profile System (Week 3–5)

- Build profile creation wizard (multi-step form in React Native)

- Implement portfolio upload: client -> Cloudinary direct upload -> save URL in DB

- Add specialization tags: static list of 40+ bridal skill tags

- Build public profile page (Next.js SSG for SEO — each artist gets a URL like bridalconnect.in/@priya-makeup-chennai)

- Implement follow/unfollow system with notification trigger

- Build availability calendar component with react-native-calendars

## Layer 2 — Search & Discovery (Week 6–8)

- Set up Meilisearch instance, define searchable attributes and filters

- Build indexing pipeline: on profile update -> push to Meilisearch index

- Build search UI with instant results, filter chips (city, skill, price, rating)

- Implement geolocation-based search using Google Maps geocoding API

- Build home feed: trending profiles + following activity + nearby artists

- Implement 'Suggested Connections' using mutual follows and same city logic

## Layer 3 — Project Cards & Collaboration (Week 9–11)

- Build project card creation flow with collaborator invite system

- Implement tagging: type collaborator name -> search profiles -> send invite via push notification

- Build project feed UI: masonry grid layout for wedding photo projects

- Add credit attribution: each photo shows all tagged artists' mini-profiles

- Implement crew builder: save a group of collaborators as a named 'crew'

- Build crew discovery: brides can see who commonly works together

## Layer 4 — Bookings & CRM (Week 12–16)

- Build inquiry form: date, event type, location, guest count, budget

- Implement booking status state machine: INQUIRY -> ACCEPTED -> DEPOSIT_PAID -> CONFIRMED -> COMPLETED

- Integrate Razorpay: generate payment links for deposit collection (typically 30% advance)

- Build contract template system: editable PDF-style contract with e-signature

- Build mini-CRM: kanban-style board with columns per booking status

- Implement review system post-completion: star rating + written review, auto-published 48 hours after event date

## Layer 5 — Notifications & Messaging (Week 13–16, parallel)

- Set up Firebase FCM: push notifications for all key events

- Build in-app notification centre with read/unread state

- Implement real-time chat with Socket.io: artist <-> bride, artist <-> artist

- Set up WhatsApp notification via Interakt API for booking confirmations

- Add email notifications via Resend for receipts and booking summaries

# SECTION 7: MONETIZATION STRATEGY

## 7.1 Revenue Streams

| Revenue Stream | Model | Price Point | Target |
| --- | --- | --- | --- |
| Verified Badge | One-time fee | Rs. 499 per year | All serious artists |
| Premium Profile | Subscription | Rs. 299/month | Top 20% of artists |
| Featured Placement | Pay-per-period | Rs. 999/week in city search | Artists wanting leads |
| Booking Commission | Transaction fee | 3% of deposit amount | All bookings through app |
| Academy Listings | B2B subscription | Rs. 2,999/month | Makeup academies |
| Brand Campaigns | Sponsored content | Rs. 15,000+ per campaign | Bridal brands |

## 7.2 Freemium Limits (to push upgrades)

| Feature | Free Tier | Premium Tier |
| --- | --- | --- |
| Portfolio Photos | 20 photos | Unlimited |
| Booking Inquiries | 5/month | Unlimited |
| Project Cards | 3/month | Unlimited |
| Analytics | Basic views count | Full funnel analytics |
| Crew Creation | 1 crew | Unlimited crews |
| Search Ranking | Standard | Boosted in results |
| CRM Features | Not available | Full CRM access |
| Contract Templates | Not available | 10+ templates |

## 7.3 Revenue Projections (Conservative)

| Month | Active Artists | Premium Users (10%) | Monthly Revenue |
| --- | --- | --- | --- |
| Month 6 | 500 | 50 | Rs. 14,950 |
| Month 12 | 2,500 | 250 | Rs. 74,750 |
| Month 18 | 8,000 | 800 | Rs. 2,39,200 |
| Month 24 | 20,000 | 2,000 | Rs. 5,98,000 |

# SECTION 8: GO-TO-MARKET STRATEGY

## 8.1 Launch Sequence — Chennai First

- Month 1: Manual onboarding — visit 3 makeup academies in Chennai, onboard 50 artist profiles manually. Make each profile look amazing.

- Month 1: Partner with 2 wedding photographers who already have Instagram followings. Get them to tag MUAs in their posts with 'Now on BridalConnect'

- Month 2: Host a free 'Bridal Artist Networking Meet' in Chennai — 100 attendees = 100 profiles. Record content. Use for social proof.

- Month 2: Launch referral program — artist who refers 5 peers gets 3 months premium free

- Month 3: Run Tamil Instagram Reels showing before/after of a disorganized artist's workflow vs. BridalConnect workflow

- Month 4: Approach Tamil Nadu COA-listed bridal photographers for verified partnerships

## 8.2 City Expansion Roadmap

| Quarter | Cities | Target Artists | Strategy |
| --- | --- | --- | --- |
| Q1 | Chennai | 500 artists | Manual onboarding, academy partnerships |
| Q2 | Coimbatore, Madurai | 1,500 artists | City-specific WhatsApp group outreach |
| Q3 | Trichy, Salem, Tirunelveli | 3,000 artists | Viral loop activates from Chennai network |
| Q4 | Bengaluru, Hyderabad | 8,000 artists | Cross-state expansion with press coverage |

## 8.3 Content Strategy

- Weekly: 'Artist Spotlight' — feature a Tamil Nadu MUA's journey, portfolio, and tips

- Weekly: 'Wedding Tech' — how top artists manage bookings, tools they use

- Monthly: 'Bridal Trend Report' — data from our platform (e.g., most booked looks this season)

- YouTube: Tamil-language tutorial on how to set up a killer BridalConnect profile

- Reels: Before/after profile transformation — messy Instagram bio vs polished BridalConnect profile

# SECTION 9: RISK ANALYSIS & MITIGATION

| Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Low initial supply — artists don't join | Critical | High | Manual onboarding first 200 profiles. Make them perfect. |
| Chicken-egg problem — no artists = no brides | Critical | Medium | Launch supply-side only first. Don't open to brides until 500 artist profiles exist. |
| Instagram inertia — artists are comfortable there | High | High | Don't ask them to leave Instagram. Position as their 'professional home' that works alongside Instagram. |
| WhatsApp-based booking preference | Medium | High | Integrate WhatsApp notifications. Never fight user behavior — go where they are. |
| Competitor launch (WedMeGood adds B2B) | High | Medium | Build community and switching costs fast. Reviews and crews create lock-in. |
| Payment trust issues | Medium | Medium | Only process advance deposit (30%). Full payment stays between artist and client. |
| Fake/spam profiles | Medium | Low | Phone OTP required. Verified badge via manual review for top tier. |

# SECTION 10: RECOMMENDED TEAM & 16-WEEK SPRINT PLAN

## 10.1 Recommended Founding Team

| Role | Responsibility | Hire When |
| --- | --- | --- |
| Full Stack Dev (You) | Backend, mobile, web — everything Phase 1 | Day 0 (you) |
| Product Designer | UI/UX, brand system, user testing | Month 1 |
| Growth Lead | Community building, artist onboarding, content | Month 2 |
| Backend Dev #2 | API scaling, search infra, microservices | Month 6 |

## 10.2 16-Week Sprint Timeline

| Week | Sprint Goal | Deliverable |
| --- | --- | --- |
| 1–2 | Foundation | Monorepo, DB schema, auth working, CI/CD live |
| 3–4 | Profile MVP | Artist can create profile and upload portfolio photos |
| 5–6 | Search | Search by city + skill working, profile pages SEO indexed |
| 7–8 | Discovery Feed | Home feed live, follow system working |
| 9–10 | Project Cards v1 | Artists can create project, tag collaborators |
| 11–12 | Booking Inquiry | Bride can inquire, artist can accept/decline |
| 13–14 | Notifications | Push + WhatsApp notifications for all key events |
| 15–16 | Beta Launch | Onboard 50 real artists in Chennai, collect feedback, fix top 10 bugs |

## 10.3 Tech Stack Summary Card

| Frontend | React Native (Expo) + Next.js 14 + NativeWind + Zustand + React Query |
| --- | --- |

| Backend | Node.js 20 + Fastify + TypeScript + Prisma ORM + BullMQ |
| --- | --- |

| Database | PostgreSQL (Supabase) + Redis (Upstash) + Cloudinary + Meilisearch |
| --- | --- |

| Infra | Railway (Phase 1) + Docker + GitHub Actions + Cloudflare + Sentry |
| --- | --- |

| Integrations | Razorpay + Firebase FCM + Twilio OTP + Resend Email + WhatsApp Business API |
| --- | --- |

# FINAL WORD

This is not another generic booking app. BridalConnect is infrastructure for India's most relationship-driven industry. The bridal space runs on trust, reputation, and crew chemistry — and right now, all of that lives in WhatsApp groups and Instagram DMs.

The window to own this space is open RIGHT NOW. WedMeGood is B2C only. Instagram is too noisy. LinkedIn is too generic. There is a clear gap, a clear audience, and a clear reason to switch.

Build supply first. Build trust fast. Build tools that make artists money. The network follows.

Start with 50 profiles in Chennai. Make those 50 profiles so good that every MUA in Tamil Nadu wants one.

Aztec AI x SNR Automations  |  Build Bold. Build Tamil.